DOCUMENT 6

# Clinical Decision Support System Implementation Guide

PART 9

# CDSS Deployment Guide

Production Readiness, Secure Configuration, Release Execution,
Monitoring, Backup, Recovery, Downtime, Rollback, and Operational Acceptance

Purpose of this guide Part 9 defines how the Laravel, MySQL, Python Random Forest, deterministic rule engine, explainability, email, audit, referral, delivery, and new-pregnancy components are moved from a development computer into a controlled operational environment. It is a deployment specification, not a claim that the capstone prototype is already approved for unsupervised real-world clinical use.

Capstone Project

Development of an Explainable Clinical Decision Support System (CDSS)
for a Web-Based Maternity Management System in a Philippine Lying-in Clinic

Authoritative engineering deployment specification | July 2026

# Clinical and Operational Safety Statement

Deployment must never create a new clinical dependency The clinic shall maintain a documented manual workflow for registration, prenatal documentation, risk review, referral, emergency escalation, and delivery records whenever the application, network, power, database, Python runtime, email service, or hosting environment is unavailable. Emergency action shall not wait for login, synchronization, ML execution, printing, or system recovery.

# Executive Summary

A clinically oriented web application requires more than copying source code to a server. Safe deployment must preserve the exact decision logic that was validated, prevent secrets and patient data from entering source control, establish least-privilege access, make failures visible, prove that backups can be restored, and provide a tested rollback and downtime process.

This guide uses a staged release model: preparation, build, verification, controlled migration, activation, smoke testing, observation, and acceptance. It deliberately separates prototype, pilot, and operational deployment. A capstone demonstration may run locally or on an isolated test network; use with identifiable patient records requires organizational approval, privacy controls, clinical review, infrastructure ownership, and documented accountability.

Laravel production guidance recommends environment-specific configuration, production caching/optimization, correct web-server routing, disabled debug mode, and a health endpoint. Philippine privacy rules treat health information as sensitive personal information and require reasonable organizational, physical, and technical safeguards, including access controls, resilience, restoration capability, monitoring, testing, and encryption where appropriate. These requirements are translated into project-specific deployment gates in this document.

Authoritative release rule No release is accepted merely because the homepage loads. Acceptance requires successful clinical regression tests, database migration verification, Python inference verification, explanation consistency, audit logging, authorization checks, backup restoration evidence, downtime readiness, and signed operational approval.

# 1. Purpose and Scope

| In scope | Outside scope |
| --- | --- |
| Deployment architecture and environment separation. | Approval to practice medicine or operate a health facility. |
| Server, PHP, Laravel, database, Python, web, queue, scheduler, email, and storage configuration. | Replacing local emergency and clinical protocols. |
| Secrets, permissions, logs, monitoring, backup, restoration, rollback, and downtime. | Guaranteeing zero downtime or absolute cybersecurity. |
| Release gates and validation scenarios. | Prescribing one commercial cloud provider. |
| Pilot and production readiness criteria. | Claiming that a student prototype is automatically production-certified. |

# 2. Deployment Principles

| Principle | Deployment requirement |
| --- | --- |
| Validated artifact | Deploy a tagged, immutable release rather than an uncommitted working folder. |
| Environment separation | Development, test/staging, and production use different databases, secrets, logs, and endpoints. |
| Least privilege | Every account and process receives only the access required. |
| Fail visibly | ML, email, queue, storage, and backup failures must be observable and must not silently become successful clinical actions. |
| Clinical continuity | Manual downtime forms and referral procedures remain available. |
| Reproducibility | Dependencies, migrations, model, feature schema, rule version, and configuration are pinned or recorded. |
| Defense in depth | Use application, database, server, network, physical, and organizational controls together. |
| Restore before trust | A backup is not accepted until a restoration test succeeds. |
| Rollback readiness | Every release has a tested method to return to the last safe version. |
| Minimum necessary data | Do not copy production patient data into development unless formally authorized and protected. |
| Human acceptance | Technical success is insufficient without clinical and operational sign-off. |
| Traceability | The deployed code, model, rules, explanations, and database schema must be reconstructable. |

# 3. Deployment Classification

| Class | Permitted data/use | Minimum controls |
| --- | --- | --- |
| D0 - Developer workstation | Synthetic or de-identified test data only. | Local environment, source control, unit tests, no real-patient claims. |
| D1 - Demonstration | Synthetic scripted cases for presentation. | Frozen demo release, offline fallback, resettable database. |
| D2 - Controlled pilot | Limited approved use under direct oversight. | Privacy assessment, named owner, staging, backups, monitoring, training, incident process. |
| D3 - Operational clinical deployment | Identifiable patient data and routine workflow. | Formal organizational, clinical, privacy, security, legal, infrastructure, and support approval; full validation and continuity controls. |

Current project positioning Unless the clinic and institution formally complete D2/D3 approvals and validations, the capstone should be represented as a research prototype or controlled demonstration, not as an autonomous production medical device or guaranteed clinical service.

# 4. Target Architecture

USER DEVICE HTTPS browser on approved workstation

↓

WEB SERVER / REVERSE PROXY TLS termination, request limits, static assets

↓

LARAVEL APPLICATION Authentication, validation, rules, workflow, audit, UI

↓

PYTHON INFERENCE PROCESS Pinned virtual environment, model and feature contract

↓

MYSQL DATABASE + CONTROLLED FILE STORAGE Clinical records, audit, referrals, model/rule versions

↓

OPERATIONS LAYER Queue, scheduler, email, logs, monitoring, backup, restore, alerts

## 4.1 Recommended topology

| Component | Small clinic / pilot | More mature deployment |
| --- | --- | --- |
| Web and application | One hardened server or VM; restricted administration. | Separate reverse proxy and application service; redundant instances if justified. |
| Database | Same host only for limited pilot with encrypted backups and restricted port. | Dedicated private database host/service with independent backup and monitoring. |
| Python inference | Local process invoked through a controlled service wrapper. | Dedicated internal inference service with authentication, timeout, schema validation, and health checks. |
| Storage | Private local disk outside public web root. | Encrypted managed storage with retention and lifecycle controls. |
| Network | Clinic LAN, firewall, HTTPS, no public database/Python ports. | Segmented private network, VPN/zero-trust administration, centralized monitoring. |
| Power/connectivity | UPS and manual workflow. | UPS/generator strategy, redundant connectivity where clinically justified. |

# 5. Environment and Release Inventory

| Item | Must be recorded before release |
| --- | --- |
| Application | Git commit/tag, release date, Laravel version, PHP version, Composer lock hash. |
| Frontend | Node/npm version, package lock, asset build command and artifact hash. |
| Database | Database engine/version, migration list, schema backup, character set/collation/time zone. |
| Python | Python version, virtual environment path, requirements lock/hash, inference entry point. |
| ML model | Model identifier/hash, training/validation metadata, expected features and order. |
| Rules | Rule version and urgency/escalation mappings. |
| Explainability | Explanation template/version and reason-code catalogue. |
| Infrastructure | Host, OS, CPU/RAM/storage, web server, TLS certificate, firewall rules. |
| Integrations | SMTP/email, scheduled tasks, queue, backup target, alert contacts. |
| Privacy | Data owner/controller, processor/host, DPO/contact, retention and access policy. |
| Clinical operations | Named reviewer, downtime owner, referral directory, emergency contacts. |

# 6. Minimum Server Requirements and Compatibility

The deployed runtime shall follow the requirements of the project's installed Laravel major version, not blindly the newest framework documentation. Before deployment, run `php artisan --version`, inspect `composer.json` and `composer.lock`, and verify the matching official deployment and upgrade guidance. Do not upgrade Laravel, PHP, Python, MySQL, or the model as part of an ordinary deployment unless the upgrade is separately tested.

| Layer | Deployment check |
| --- | --- |
| Operating system | Supported and patched; automatic reboot behavior controlled; correct time synchronization. |
| PHP | Compatible version and required extensions; production `php.ini`; memory/time/upload limits reviewed. |
| Composer | Production install from lock file; development packages excluded. |
| Web server | Document root points only to Laravel `public`; hidden files and source directories not served. |
| Database | Supported MySQL/MariaDB version; transactional engine; backups and least-privilege account. |
| Python | Compatible interpreter; isolated virtual environment; exact packages installed from approved lock/requirements. |
| Node assets | Build in controlled environment; do not require development server in production. |
| Storage | Writable only where required (`storage` and cache path); uploads private by default. |
| Time | Application, PHP, database, server, logs, and clinic time zone aligned. |
| TLS | Valid HTTPS certificate and renewal process. |

# 7. Secure Configuration Baseline

| Configuration | Required baseline |
| --- | --- |
| APP_ENV | `production` for operational deployment. |
| APP_DEBUG | `false`; stack traces and environment details must not be shown to users. |
| APP_KEY | Unique secret generated for the environment; protected and backed up securely. |
| APP_URL | Canonical HTTPS URL. |
| LOG_LEVEL | Useful for operations without exposing sensitive data; do not log full patient payloads. |
| DB_* | Dedicated least-privilege production account; database not publicly reachable. |
| PYTHON_PATH | Absolute approved interpreter path; no user-controlled path construction. |
| MODEL_PATH | Read-only approved model artifact with integrity hash. |
| MAIL_* | Dedicated credentials, TLS, tested sender identity, visible failure handling. |
| SESSION/COOKIE | Secure cookie settings, HTTPS, appropriate lifetime, server-side session where suitable. |
| CACHE/QUEUE | Production-compatible store; worker supervision and failure queue where used. |
| FILESYSTEM | Clinical files private; explicit authorization for downloads. |
| BACKUP | Encrypted destination, retention, verification, restore owner. |
| TIMEZONE | Configured consistently for clinical timestamps. |

Secret handling .env, database dumps, model training data, patient attachments, private keys, SMTP passwords, and backup credentials shall never be committed to Git or sent through ordinary chat/email. Production secrets must be created for that environment, access-limited, rotated after exposure, and recoverable through a controlled process.

## 7.1 Example non-secret production template

APP_NAME="Maternity CDSS"
APP_ENV=production
APP_DEBUG=false
APP_URL=https://approved-clinic-domain.example
LOG_CHANNEL=stack
LOG_LEVEL=warning

DB_CONNECTION=mysql
DB_HOST=<private-database-host>
DB_PORT=3306
DB_DATABASE=<production-database>
DB_USERNAME=<least-privilege-user>
DB_PASSWORD=<secret-managed-outside-source-control>

PYTHON_PATH=<absolute-approved-python-executable>
ML_SCRIPT_PATH=<absolute-approved-inference-script>
ML_MODEL_PATH=<read-only-approved-model-file>
ML_TIMEOUT_SECONDS=<validated-timeout>

MAIL_MAILER=smtp
MAIL_HOST=<approved-provider>
MAIL_ENCRYPTION=tls
MAIL_FROM_ADDRESS=<approved-address>

# 8. Pre-Deployment Readiness Gates

| Gate | Evidence required |
| --- | --- |
| G1 - Source integrity | Clean repository, reviewed pull request, release tag, lock files committed. |
| G2 - Clinical logic | Decision matrix tests pass; HIGH override and INCOMPLETE behavior verified. |
| G3 - ML contract | Feature names/order/types, interpreter, packages, model hash, valid outputs LOW/HIGH, invalid-output handling. |
| G4 - Workflow | Referral, delivered read-only, new pregnancy, audit, email, and recalculation tested. |
| G5 - Security | Debug off, secrets protected, permissions checked, authorization tests pass, vulnerability review complete. |
| G6 - Data | Migration rehearsed on copy; backup and restore successful; no test data in production. |
| G7 - Operations | Monitoring, alert contacts, log retention, scheduler/queue supervision, certificate renewal. |
| G8 - Continuity | Downtime forms, emergency/referral workflow, restoration and rollback drill. |
| G9 - Training | Users trained on scope, incomplete assessment, overrides, referral, refusal, downtime, privacy. |
| G10 - Acceptance | Named technical, clinical, privacy, and operational approvers sign release record. |

# 9. Build and Release Procedure

Freeze the release scope; record issues included and excluded.

Create a database and file backup before any migration or code switch.

Checkout the approved tag/commit into a new release directory; do not edit production code manually.

Install PHP dependencies from `composer.lock` with production flags and optimized autoloading.

Install/build frontend assets from the lock file in a controlled build environment.

Create the Python virtual environment and install the exact approved dependencies; verify hashes when available.

Place the approved ML model and feature schema in a read-only deployment location; verify integrity hashes.

Create environment configuration from the approved template; inject secrets securely.

Run static checks, PHP syntax checks, Laravel tests, Python tests, and clinical decision regression tests.

Enable maintenance/read-only mode when the migration may affect active users.

Run migrations using the reviewed production command and capture output; never use destructive reset commands.

Clear stale caches, then build the production caches appropriate to the installed Laravel version.

Reload long-running PHP, queue, scheduler, and inference processes so they use the new release.

Run health, database, storage, email, ML, authorization, and clinical smoke tests.

Observe error rates and workflow behavior during a defined stabilization window.

Obtain acceptance or execute rollback; document the final disposition.

## 9.1 Representative commands

Command safety Commands below are examples. Paths and flags must match the project and hosting environment. Never run `migrate:fresh`, `db:wipe`, destructive seeders, or test reset commands against a production database.

# Confirm version and environment
php artisan --version
php artisan about
php --version
python --version

# PHP dependencies from the approved lock file
composer install --no-dev --prefer-dist --no-interaction --optimize-autoloader

# Application checks
php artisan test
php artisan migrate:status

# Controlled migration
php artisan down --retry=60
php artisan migrate --force
php artisan optimize:clear
php artisan optimize
php artisan up

# Python environment (example)
python -m venv venv
<venv-python> -m pip install --requirement requirements.txt
<venv-python> path/to/inference_script.py --self-test

# 10. Database Migration Safety

| Rule | Required practice |
| --- | --- |
| Back up first | Create and verify a restorable pre-migration backup. |
| Forward-compatible design | Prefer additive columns/tables, nullable transition fields, and staged code changes. |
| Avoid long blocking operations | Assess table size and lock behavior before migration. |
| Preserve history | Never overwrite past assessment, model, rule, referral, delivery, or pregnancy records for convenience. |
| Idempotence | Safe migrations should handle already-existing columns/indexes when project history requires it. |
| Schema/data separation | Use migrations for schema; controlled commands for data conversion with audit and validation. |
| Rollback reality | Laravel `down()` is not sufficient proof; test both application rollback and database recovery. |
| Post-check | Compare migration status, constraints, row counts, required fields, and representative records. |
| No production seeding | Only approved reference data seeders may run; never demo/test patient seeders. |

# 11. Python and ML Deployment Contract

| Control | Requirement |
| --- | --- |
| Isolated interpreter | Use an explicit virtual environment, not an unpredictable global Python. |
| Absolute invocation | Laravel calls a configured approved executable and script; no path from user input. |
| Input schema | Validate required features, names, order, units, types, allowed ranges, and missing values. |
| Output schema | Accept only the exact approved values LOW or HIGH plus structured status/explanation fields. |
| Timeout | Terminate hung inference; record failure; return ASSESSMENT INCOMPLETE when no deterministic HIGH exists. |
| Rule precedence | Deterministic HIGH remains controlling even if Python fails or returns LOW. |
| Model integrity | Verify identifier/hash at startup and store it with every assessment. |
| No training in production request | Inference only; retraining is a governed offline process. |
| Resource limits | Prevent uncontrolled CPU/memory/process creation. |
| Logging | Log execution metadata and error code, not unnecessary patient features. |
| Self-test | Known test vectors run during deployment and health verification. |
| Fallback | Clinical workflow and emergency escalation remain available without ML. |

# 12. Web Server, Files, and Permissions

The web document root shall be the Laravel `public` directory; `.env`, source, storage, vendor, model, database dump, and Git directories shall not be web-accessible.

The application process may write only to required runtime directories. Source code, configuration templates, model artifacts, and release manifests should be read-only during normal operation.

Uploaded medical documents must be stored privately and served only through an authorization-checked controller or signed short-lived mechanism.

Disable directory listing, unnecessary HTTP methods, default sites, sample applications, and unused services.

Apply request-size and upload limits consistent with the approved workflow; validate extension, MIME type, and content handling.

Use HTTPS for all operational use. Redirect HTTP to HTTPS and protect administrative access.

Administrative SSH/RDP access must be limited, uniquely attributable, protected with strong authentication, and logged.

# 13. Queue, Scheduler, and Email Operations

| Function | Deployment requirement |
| --- | --- |
| Queue worker | Run under a supervisor/service manager; restart after release; alert on repeated failures. |
| Failed jobs | Persist and review; a failed notification is not a completed clinical action. |
| Scheduler | One controlled scheduler trigger; log last successful run and detect missed runs. |
| Email | Use TLS and approved sender; avoid detailed sensitive content unless formally approved and protected. |
| Reminder idempotency | Prevent duplicate reminders after worker restart or retry. |
| Referral communication | Email may supplement but must not substitute for urgent phone/transfer procedure. |
| Rate limits | Protect mail provider and prevent notification storms. |
| Test mode | Staging uses safe recipient redirection and no real patient emails. |

# 14. Health Checks and Observability

| Check | What it proves | Must not expose |
| --- | --- | --- |
| Application health | Laravel can boot and serve a controlled health response. | Secrets, stack trace, source paths. |
| Database health | Connection and minimal safe query succeed. | Patient rows or credentials. |
| Storage health | Required private storage can read/write a test artifact. | Clinical files. |
| Python health | Interpreter, imports, model load, and synthetic self-test succeed. | Patient feature values. |
| Queue health | Worker heartbeat and failure count. | Message contents. |
| Scheduler health | Last scheduled execution timestamp. | Sensitive task payload. |
| Email health | Provider connection or test delivery in controlled mode. | Production recipient lists. |
| Backup health | Latest backup age, size, encryption, and verification status. | Backup contents. |
| Certificate health | HTTPS certificate validity and expiry window. | Private key. |
| Disk/resource health | Capacity, CPU, memory, process status. | Unnecessary host details to public users. |

Log minimization Clinical values, full request bodies, passwords, session identifiers, tokens, database connection strings, and uploaded documents shall not be written to ordinary application logs. Use event IDs and controlled audit records to support investigation.

# 15. Backup, Retention, and Restoration

| Backup object | Minimum approach |
| --- | --- |
| Database | Automated encrypted backups plus pre-release backup; include schema and data. |
| Clinical files | Back up private attachments consistently with database references. |
| Configuration recovery | Securely preserve required secrets/keys through an approved recovery mechanism; never in public repository. |
| Model and rules | Preserve every deployed artifact/version and integrity hash. |
| Source release | Repository tag plus release manifest and dependency locks. |
| Audit logs | Retain according to approved clinical/privacy policy and protect against ordinary modification. |
| Off-site copy | Maintain a logically/physically separate copy appropriate to the risk. |
| Retention | Document frequency, retention period, disposal, legal/clinical basis, and owner. |
| Restore test | Restore into an isolated environment and verify application, records, relationships, files, model/rules, and audit. |
| Key recovery | Encrypted backups are unusable without controlled key recovery; test it. |

## 15.1 Recovery objectives

| Term | Project interpretation |
| --- | --- |
| RPO - Recovery Point Objective | Maximum acceptable amount of recent data loss, expressed as time between the last usable backup and disruption. |
| RTO - Recovery Time Objective | Target time to restore minimum required service or shift to the documented manual workflow. |
| MTD - Maximum Tolerable Downtime | Longest disruption the clinic can tolerate before consequences become unacceptable; determined by operations, not by developers alone. |
| Minimum service | Patient identification, immediate clinical documentation, risk/referral/emergency workflow, and later reconciliation. |

# 16. Downtime and Manual Continuity

| Phase | Required action |
| --- | --- |
| Detection | Confirm outage scope; record start time and incident owner. |
| Safety declaration | Tell users not to wait for the system for emergency assessment or referral. |
| Manual mode | Use numbered paper forms or approved offline records for patient, visit, risk factors, referral, delivery, and responsible staff. |
| Identity control | Use at least two identifiers and mark the pregnancy episode to avoid duplicate/wrong-patient entry. |
| Communication | Use established phone/transport/referral pathways; do not depend solely on email. |
| Recovery | Restore service using approved procedure; verify health before reopening. |
| Reconciliation | Enter or scan downtime records with source attribution, time of original care, and user performing back-entry. |
| Duplicate review | Resolve duplicate patients, visits, referrals, and assessments before closure. |
| Incident review | Determine cause, data loss, patient impact, corrective action, and reporting obligations. |

# 17. Rollback Strategy

| Trigger | Rollback response |
| --- | --- |
| Clinical classification regression | Stop release; return to last validated code/rule/model; review affected assessments. |
| Migration corruption or lost relation | Stop writes; restore verified backup or execute approved repair; preserve incident evidence. |
| Python incompatibility | Disable new inference release; use prior validated artifact or INCOMPLETE fallback. |
| Authorization/privacy defect | Remove public access immediately; contain, investigate, rotate credentials, assess breach obligations. |
| Performance instability | Reduce traffic or revert; do not hide timeouts by increasing limits without analysis. |
| Email storm/duplicate reminders | Stop worker/notification path, preserve queue evidence, correct idempotency before resuming. |
| Cosmetic non-clinical defect | May use forward fix if safety, privacy, and data integrity are unaffected and approved. |

Declare rollback authority and contact before deployment.

Keep the previous release and its exact configuration/model available.

Define whether database changes are backward compatible.

After rollback, rerun clinical smoke tests and verify affected records.

Record the reason, time, users, artifacts, data impact, and final approval.

# 18. Security and Privacy Acceptance

| Domain | Acceptance check |
| --- | --- |
| Authentication | Unique accounts, strong password policy, lockout/rate limiting, inactive account removal. |
| Authorization | Role and patient/pregnancy ownership checks on every sensitive route and download. |
| Session | Secure cookies, logout, idle timeout appropriate to clinic workflow, no shared browser session. |
| Transport | HTTPS; no plaintext clinical access over public/untrusted networks. |
| Database | Private network, least privilege, restricted administration, encrypted backup. |
| Files | Private storage, validated uploads, authorization on retrieval. |
| Secrets | Not in Git/logs/prints; controlled access and rotation. |
| Audit | Create/update/delete, assessment, referral, delivery, new pregnancy, login/security events attributable. |
| Workstations | Screen privacy, auto-lock, malware protection, supported OS, controlled removable media. |
| Physical | Server/network equipment protected from public access, power and environmental risks. |
| Privacy rights | Notice, access/correction process, retention/disposal, DPO/contact and records of processing. |
| Incident | Detection, containment, evidence, notification assessment, recovery, lessons learned. |

# 19. Production Smoke-Test Matrix

| ID | Scenario | Expected result |
| --- | --- | --- |
| DEP-01 | Homepage/login over HTTPS | Loads without debug details. |
| DEP-02 | Invalid login throttling | Repeated attempts limited and logged. |
| DEP-03 | Authorized patient access | Permitted user can open appropriate record. |
| DEP-04 | Unauthorized direct URL | Denied without data leakage. |
| DEP-05 | Create synthetic deployment patient | Record persists with audit entry. |
| DEP-06 | Missing required CDSS records | ASSESSMENT INCOMPLETE. |
| DEP-07 | Age 17 case | HIGH and reason displayed. |
| DEP-08 | Age 36 first pregnancy | HIGH. |
| DEP-09 | BP 140/90 | HIGH. |
| DEP-10 | BP 160/110 | HIGH with urgent reason/escalation. |
| DEP-11 | Previous CS | HIGH. |
| DEP-12 | Three miscarriages | HIGH. |
| DEP-13 | Breech/abnormal ultrasound factor | HIGH. |
| DEP-14 | Valid all-clear case with ML LOW | LOW only after complete valid pathway. |
| DEP-15 | Rule HIGH with ML LOW | HIGH remains. |
| DEP-16 | Python executable missing | No crash/data loss; INCOMPLETE unless rule HIGH. |
| DEP-17 | Invalid Python output | Rejected; INCOMPLETE unless rule HIGH. |
| DEP-18 | Model hash mismatch | Health/release gate fails. |
| DEP-19 | Referral creation | Correct patient/pregnancy/reasons and audit. |
| DEP-20 | Referral print | Matches screen risk, urgency, reasons, and version. |
| DEP-21 | Delivered patient mutation | Blocked by guard. |
| DEP-22 | Start new pregnancy | New episode; old history unchanged. |
| DEP-23 | Email success | Expected message only; no unnecessary sensitive content. |
| DEP-24 | Email failure | Visible failure; clinical workflow not marked complete. |
| DEP-25 | Queue retry | No duplicate reminder/referral message. |
| DEP-26 | Private attachment direct URL | Denied. |
| DEP-27 | Audit reconstruction | Actor/time/old-new/context available. |
| DEP-28 | Database backup | Completes and verifies. |
| DEP-29 | Restore test | Restored app opens representative records and files. |
| DEP-30 | Rollback rehearsal | Previous validated release restored. |
| DEP-31 | Downtime form reconciliation | Original care time and back-entry attribution retained. |
| DEP-32 | Health endpoint | Minimal status only; no secrets. |
| DEP-33 | Debug page trigger | Generic production error shown. |
| DEP-34 | Storage full simulation or threshold | Alert before critical failure. |
| DEP-35 | Certificate expiry alert | Detected within approved warning window. |
| DEP-36 | Scheduler missed | Alert/health state changes. |
| DEP-37 | Worker stopped | Detected; pending work visible. |
| DEP-38 | Wrong timezone | Release blocked until consistent. |
| DEP-39 | Test/demo data in production | Release blocked/removed. |
| DEP-40 | Emergency workflow during outage | Manual escalation proceeds without software. |

# 20. Go-Live and Stabilization Plan

| Window | Activities |
| --- | --- |
| T-7 to T-2 days | Freeze scope; rehearse on staging; restore test; user training; verify contacts, certificate, backups, downtime supplies. |
| T-1 day | Final backup rehearsal, release artifact approval, change notice, deployment roles and rollback decision point. |
| T0 deployment | Backup, maintenance mode if needed, install, migrate, optimize, reload, smoke tests, acceptance. |
| First 4 hours | Active technical and workflow observation; rapid access to rollback authority. |
| First 24 hours | Review errors, ML failures, referrals, email, queue, storage, unusual HIGH/INCOMPLETE rates. |
| Days 2-7 | Daily operational review; confirm backup, scheduler, certificate, user issues and unresolved incidents. |
| Day 7 acceptance | Close stabilization only with documented clinical/technical/privacy review. |
| Post-go-live | Routine monitoring, patch/change governance, periodic restore and downtime drills. |

# 21. Operational Responsibilities

| Role | Deployment responsibility |
| --- | --- |
| Clinic owner/administrator | Authorizes operational use, resources, support, referral continuity, and downtime arrangements. |
| Clinical lead / qualified reviewer | Approves clinical logic, smoke cases, wording, escalation, user training, and patient-safety acceptance. |
| System administrator | Hosts, patches, accounts, TLS, services, storage, monitoring, backup and recovery. |
| Application developer | Builds immutable release, migrations, tests, manifests, technical rollback and defect correction. |
| ML owner | Controls feature schema, dependencies, model hash, validation, self-tests and retirement. |
| Data Protection Officer/privacy lead | Reviews lawful processing, access, retention, processors, notices, incidents and data-subject processes. |
| Authorized clinic user | Follows workflow, protects credentials, records overrides/referrals, reports defects and uses downtime procedure. |
| Incident lead | Coordinates containment, clinical impact review, recovery, documentation and required notifications. |

# 22. Deployment Metrics

| Metric | Interpretation |
| --- | --- |
| Deployment success rate | Releases accepted without rollback or critical incident. |
| Change failure rate | Releases causing rollback, hotfix, safety/privacy/data-integrity issue. |
| Mean recovery time | Time from service disruption to verified minimum service. |
| Backup success and restore success | Both are required; backup success alone is insufficient. |
| Health-check availability | Operational visibility, not proof of clinical correctness. |
| ML failure/invalid-output rate | Runtime/model/integration reliability. |
| ASSESSMENT INCOMPLETE rate after release | Detects data, workflow, model, or deployment regressions. |
| Authorization failures and suspicious attempts | Security monitoring signal. |
| Queue/scheduler delay | Notification and background process reliability. |
| Unreconciled downtime records | Continuity/data-integrity risk. |
| Critical incidents due to digital delay | Target zero; mandatory review. |
| Patch latency | Time to evaluate and deploy applicable security fixes. |

# 23. Panel Defense Questions and Model Answers

Q: Why is deployment part of CDSS safety?

A: Because the same correct algorithm can become unsafe when configuration, model files, dependencies, permissions, database migrations, or failures are uncontrolled.

Q: Can you deploy this on ordinary shared hosting?

A: Only if every required control is supported. A clinical pilot needs private storage, controlled processes, Python execution, queues/scheduler, backups, HTTPS, monitoring, and accountable administration; many low-cost shared plans may not provide these reliably.

Q: Why must APP_DEBUG be false?

A: Production debug pages can disclose source paths, configuration, queries, and other sensitive details.

Q: Why use an absolute Python path?

A: It ensures Laravel invokes the validated interpreter and dependencies rather than an unpredictable system Python.

Q: What happens if Python fails?

A: The failure is recorded. Deterministic HIGH still overrides; otherwise the result is ASSESSMENT INCOMPLETE rather than a false LOW.

Q: Why not store the model only by filename?

A: A filename can be replaced. A version and cryptographic hash provide stronger traceability to the validated artifact.

Q: Is database backup enough?

A: No. Clinical files, model/rule artifacts, configuration recovery, source release, and audit records must remain consistent, and restoration must be tested.

Q: How will the clinic work during outage?

A: It uses a documented manual workflow and later reconciles records with original timestamps and source attribution.

Q: What is your rollback point?

A: The last validated immutable release with a known compatible schema, configuration, rule set, model, and tested restore path.

Q: How do you protect patient data?

A: Through organizational, physical, and technical controls: least privilege, private storage, HTTPS, secure workstations, audit, backup, monitoring, retention, incident response, and privacy governance.

Q: Can a successful health endpoint prove clinical correctness?

A: No. It proves limited service readiness. Clinical regression and workflow tests are separate gates.

Q: Why classify prototype, pilot, and production?

A: Their evidence and accountability differ. Demonstrating software with synthetic data does not automatically justify routine real-patient use.

Q: Why not upgrade all libraries during deployment?

A: That combines functional change with release change and makes failures harder to trace. Upgrades require separate compatibility and regression validation.

Q: What is the safest production command?

A: There is no single magic command. Safety comes from the full controlled sequence: backup, immutable build, tests, migration review, optimization, reload, smoke tests, monitoring, acceptance, and rollback readiness.

Q: How does the deployment preserve explainability?

A: Every assessment stores the rule/model/explanation versions and patient-specific reasons; screen, print, referral, and audit are tested for consistency.

# 24. Final Authoritative Deployment Specification

Approved deployment statement The maternity CDSS shall be deployed only from an approved, immutable, and traceable release whose Laravel code, PHP and Composer dependencies, frontend assets, database schema, Python environment, feature contract, Random Forest model, deterministic rule set, recommendation library, and explanation version have passed the applicable technical, clinical, privacy, security, workflow, backup, restoration, downtime, and rollback gates. Development, staging, demonstration, pilot, and operational environments shall be separated, and identifiable patient data shall not be copied into non-production environments without explicit authorization and safeguards. Production configuration shall disable debug output, protect secrets outside source control, use HTTPS, restrict database and file access, apply least privilege, preserve auditable history, and make ML, email, queue, scheduler, storage, backup, and integration failures visible. The web server shall expose only the intended public entry point; clinical documents, model artifacts, source code, configuration, database dumps, and private logs shall not be publicly accessible. The Python inference component shall use a pinned approved interpreter and package set, validate its input and output schema, enforce timeouts and integrity checks, and never be allowed to cancel a deterministic HIGH result or delay emergency action. Every deployment shall begin with a verified backup and defined rollback authority, use reviewed non-destructive migrations, reload long-running processes, execute clinical and operational smoke tests, and remain under observation until authorized acceptance. A backup shall not be considered effective until an isolated restoration test proves that records, pregnancy relationships, referrals, delivery history, attachments, audit, model/rule versions, and application behavior can be recovered. The clinic shall maintain a manual continuity procedure that supports immediate care and referral during power, network, application, database, Python, or hosting failure, with controlled later reconciliation. A release that exposes sensitive information, produces inconsistent risk or explanation outputs, blocks emergency escalation, silently converts a dependency failure into LOW or successful referral, corrupts historical pregnancy data, cannot be restored, or lacks a workable rollback shall not be placed into operational clinical use.

# 25. References

Official and primary sources are prioritized. Accessed July 2026. Framework-version commands must be checked against the version installed by the project.

[1] Laravel. Deployment - Laravel 13.x documentation. 2026. https://laravel.com/docs/13.x/deployment

[2] Laravel. Installation and environment-based configuration - Laravel 13.x. 2026. https://laravel.com/docs/13.x/installation

[3] Laravel. Configuration - Laravel documentation. 2026. https://laravel.com/docs/13.x/configuration

[4] Python Software Foundation. venv - Creation of virtual environments. 2026. https://docs.python.org/3/library/venv.html

[5] Python Packaging Authority. Repeatable installs and requirements files. current. https://pip.pypa.io/en/stable/topics/repeatable-installs/

[6] National Privacy Commission, Philippines. Republic Act No. 10173 - Data Privacy Act of 2012. 2012. https://privacy.gov.ph/data-privacy-act/

[7] National Privacy Commission, Philippines. Implementing Rules and Regulations of the Data Privacy Act of 2012. 2016. https://privacy.gov.ph/implementing-rules-regulations-data-privacy-act-2012/

[8] National Privacy Commission, Philippines. Data Security guidance. current. https://privacy.gov.ph/data-security/

[9] National Privacy Commission, Philippines. Protecting Patient Data from Unauthorized Disclosure. 2020. https://privacy.gov.ph/npc-phe-bulletin-no-10-protecting-patient-data-from-unauthorized-disclosure/

[10] National Institute of Standards and Technology. SP 800-34 Rev. 1: Contingency Planning Guide for Federal Information Systems. 2010, updated. https://csrc.nist.gov/pubs/sp/800/34/r1/upd1/final

[11] OWASP Foundation. Application Security Verification Standard (ASVS). current. https://owasp.org/www-project-application-security-verification-standard/

[12] OWASP Foundation. Secrets Management Cheat Sheet. current. https://cheatsheetseries.owasp.org/cheatsheets/Secrets_Management_Cheat_Sheet.html

[13] OWASP Foundation. Logging Cheat Sheet. current. https://cheatsheetseries.owasp.org/cheatsheets/Logging_Cheat_Sheet.html

[14] World Health Organization. Ethics and governance of artificial intelligence for health. 2021. https://www.who.int/publications/i/item/9789240029200

[15] U.S. Food and Drug Administration. Clinical Decision Support Software: Guidance for Industry and FDA Staff. 2026. https://www.fda.gov/regulatory-information/search-fda-guidance-documents/clinical-decision-support-software

# Appendix A. Deployment Checklist

Approved release tag and manifest created; working tree clean.

Installed Laravel/PHP/Python/MySQL versions recorded and compatible.

Production secrets created outside source control; exposure review completed.

APP_DEBUG false; canonical HTTPS URL and time zone correct.

Web root limited to `public`; private files and model inaccessible from the web.

Composer and frontend dependencies installed from lock files.

Python virtual environment, packages, model hash, feature contract, and self-test verified.

Clinical regression suite passes, including deterministic HIGH precedence and INCOMPLETE fallback.

Database pre-release backup completed and restoration previously proven.

Migration reviewed, rehearsed, non-destructive, and status captured.

Authorization, delivered guard, new pregnancy, audit, referral, print, email and attachment controls pass.

Queue, scheduler, email, storage, logs, health checks and alerts operational.

Downtime forms, referral contacts, emergency pathway and reconciliation process ready.

Previous release and rollback procedure available.

Post-release smoke tests and stabilization monitoring completed.

Technical, clinical, privacy and operational acceptance recorded.

# Appendix B. Release-Blocking Defects

| Defect | Reason release must stop |
| --- | --- |
| APP_DEBUG enabled or secrets exposed | Patient and infrastructure information may leak. |
| Production database reachable publicly | Unacceptable attack surface for sensitive health data. |
| Private uploads accessible by guessed URL | Unauthorized disclosure risk. |
| ML failure produces LOW | False reassurance. |
| ML LOW cancels deterministic HIGH | Violates clinical precedence. |
| Model/feature version cannot be identified | Assessment cannot be reproduced. |
| Screen, print, referral, and audit disagree | Unsafe clinical communication. |
| Migration lacks verified backup/restore | Data loss cannot be safely managed. |
| Delivered history can be freely edited | Pregnancy record integrity is broken. |
| New pregnancy overwrites delivered episode | Historical clinical context is destroyed. |
| No manual emergency/downtime path | Digital outage may delay care. |
| No rollback or prior artifact | Defective release cannot be contained. |
| Test data or real credentials included in release | Privacy and security failure. |
| Queue/email failure silently marked successful | Workflow state becomes false. |
| Authorization bypass on patient/referral/file routes | Sensitive data and actions exposed. |
| Backup encryption key unavailable or untested | Backup may be unrecoverable. |
| Health endpoint exposes configuration or stack | Information disclosure. |
| Server clocks/time zones inconsistent | Clinical chronology and audit become unreliable. |