DOCUMENT 5

# Risk Index Framework

PART 8

# Risk Governance and Continuous Improvement Framework

Clinical and Technical Oversight, Change Control, Validation, Monitoring, Incident Management, Model Governance, Audit, Privacy, and Lifecycle Improvement

Purpose of this chapter Part 8 defines how the maternity CDSS remains clinically defensible, technically reliable, explainable, privacy-preserving, and auditable throughout its lifecycle. It governs people, evidence, rules, software, data, models, releases, incidents, monitoring, and improvement without claiming that the current capstone prototype is certified medical software.

Capstone Project

Development of an Explainable Clinical Decision Support System (CDSS)
for a Web-Based Maternity Management System in a Philippine Lying-in Clinic

Authoritative governance specification | July 2026

# Clinical Safety and Status Statement

Prototype governance boundary This framework describes the controls required for responsible development and future deployment. It does not state that the capstone is FDA-cleared, ISO-certified, DOH-approved, or ready for unsupervised clinical use. Before real clinical deployment, qualified local clinical leadership, legal/privacy officers, administrators, technical maintainers, and applicable regulators must review the intended use, evidence, workflow, facility capability, and jurisdictional requirements.

# Executive Summary

Governance is the system of authority, accountability, evidence, controls, and review that determines who may change the CDSS, how changes are justified, how releases are tested, how performance is monitored, and how safety problems are corrected. The project uses deterministic rules, a Python Random Forest model, Laravel workflow logic, explanations, referrals, and audit logs. These parts must be governed as one clinical-technical system rather than as independent code files.

WHO AI guidance places ethics, human rights, accountability, transparency, inclusiveness, safety, and sustainability at the center of health AI. WHO regulatory considerations emphasize lifecycle documentation, intended use, external validation, data quality, risk management, cybersecurity, privacy, and collaboration. FDA CDS guidance stresses that healthcare professionals should be able to independently review the basis of recommendations. NICE organizes evidence across the product lifecycle and expects safety, quality, performance, design, deployment, and ongoing evidence proportionate to risk. ISO 14971 and ISO 13485 provide useful risk-management and quality-system principles, although this project does not claim conformity or certification.

Central governance rule No clinical rule, ML model, recommendation, explanation, database field, or workflow affecting patient care may be changed in production through an undocumented or unvalidated shortcut. Every safety-relevant release must have an owner, evidence basis, version, test record, approval, rollback path, and post-release monitoring plan.

# 1. Purpose and Scope

| In scope | Outside scope |
| --- | --- |
| Governance of deterministic rules, ML, explanations, data, Laravel code, deployment, and monitoring. | Legal certification, regulatory clearance, or accreditation claims. |
| Roles, approvals, evidence review, versioning, validation, incidents, privacy, audit, and improvement. | Replacing the clinic owner, midwife, physician, DPO, regulator, or ethics review body. |
| Controls for current prototype and requirements for future real-world deployment. | Assuming a prototype test result proves clinical effectiveness. |
| Preservation of historical assessment truth after rules/models change. | Retrospectively rewriting past decisions using a new algorithm. |
| Risk-based change control and release blocking. | Automatic continuous model learning in production. |

# 2. Governance Philosophy

| Principle | Requirement |
| --- | --- |
| Human accountability | Named people remain responsible for clinical approval, technical integrity, privacy, and release decisions. |
| Intended-use discipline | The system shall be evaluated only for its documented users, setting, population, inputs, outputs, and workflow. |
| Evidence before change | Safety-relevant changes require traceable clinical or technical justification. |
| Separation of duties | The person writing a critical change should not be the only person approving it. |
| Proportional control | Higher-risk changes require stronger review, testing, and monitoring. |
| Historical integrity | Past assessments retain the exact rules, model, explanation, and data snapshot used at the time. |
| Transparency | Authorized reviewers can reconstruct how and why the system behaved. |
| Privacy and security by design | Sensitive maternity data are minimized, protected, logged, retained, and disclosed according to policy. |
| No silent failure | ML, notification, data, explanation, or deployment failures must be visible. |
| Continuous learning without uncontrolled learning | The organization may improve from evidence, but the deployed model does not self-modify. |
| Equity | Performance and workflow effects should be reviewed across relevant patient subgroups and access barriers. |
| Safety over convenience | A release is delayed or rolled back when evidence is insufficient or risk is unacceptable. |

# 3. Governance Structure

| Governance body/function | Primary authority |
| --- | --- |
| Clinical Governance Group | Clinical knowledge base, risk rules, escalation, recommendation language, safety incidents. |
| Technical Governance Group | Architecture, Laravel/Python integration, testing, deployment, rollback, availability, security. |
| Data and Privacy Governance | Lawful processing, access, retention, consent/notice, security controls, breach response. |
| Model Review Function | Dataset provenance, feature schema, validation, calibration, subgroup evaluation, model retirement. |
| Quality and Audit Function | Document control, release evidence, audit schedule, corrective/preventive actions. |
| Clinic Operations | Workflow fit, training, referral network, downtime readiness, user feedback. |
| Change Control Board | Final decision for material production changes after required reviews. |
| Independent/External Review | Periodic challenge of evidence, safety assumptions, and deployment readiness when feasible. |

# 4. Roles and Responsibilities

| Role | Responsibilities | Must not do alone |
| --- | --- | --- |
| Midwife/authorized user | Enter/verify data, review recommendations, escalate clinically, document outcomes, report incidents. | Change encoded clinical thresholds or deploy code. |
| Clinic administrator | Operational ownership, training, referral resources, access approval, downtime procedures. | Approve clinical logic without clinical review. |
| Clinical reviewer/physician adviser | Review evidence, rules, urgency, contraindications, wording, safety signals. | Directly edit production code without controlled change. |
| Developer | Implement approved specifications, tests, logging, versioning, rollback, documentation. | Self-approve material clinical changes. |
| ML reviewer/data scientist | Govern dataset, preprocessing, features, performance, calibration, drift, retraining. | Replace the production model without clinical/technical approval. |
| System administrator | Backups, accounts, patching, monitoring, deployment execution. | View or export clinical data beyond authorized need. |
| Data Protection Officer/privacy lead | Privacy impact review, rights handling, breach response, retention and disclosure oversight. | Treat technical security as the only privacy requirement. |
| Quality/audit reviewer | Check evidence packages, deviations, CAPA, release and audit completeness. | Alter source records to make audits pass. |
| Patient/community representative | Advise on clarity, usability, acceptability, access, and harms. | Carry technical or clinical approval responsibility. |

# 5. Governance Lifecycle

1. EVIDENCE AND INTENDED USE REVIEW

↓

2. KNOWLEDGE / DATA / MODEL CHANGE PROPOSAL

↓

3. RISK ASSESSMENT AND IMPACT CLASSIFICATION

↓

4. SPECIFICATION, IMPLEMENTATION, AND VERSIONING

↓

5. INDEPENDENT REVIEW AND VALIDATION

↓

6. APPROVAL, RELEASE, AND TRAINING

↓

7. MONITORING, AUDIT, AND USER FEEDBACK

↓

8. INCIDENT / DRIFT / PERFORMANCE REVIEW

↓

9. CORRECTIVE ACTION, REVALIDATION, OR RETIREMENT

↓

10. CONTROLLED REDEPLOYMENT

# 6. Change Classification and Approval

| Class | Examples | Minimum control |
| --- | --- | --- |
| G0 - Documentation only | Typographical correction with no meaning change. | Document review; no clinical behavior change. |
| G1 - Low technical risk | Non-clinical UI spacing, report formatting, internal refactor with identical outputs. | Code review, regression tests, release note. |
| G2 - Workflow/data risk | Validation rule, form field, access role, notification, referral status, database migration. | Impact review, integration/UAT, backup and rollback, owner approval. |
| G3 - Clinical decision risk | Threshold, HIGH condition, escalation mapping, recommendation, explanation logic. | Clinical evidence review, formal specification, independent clinical and technical approval, full regression and scenario testing. |
| G4 - Model/intended-use risk | New model, features, training population, target, adaptive behavior, user group, setting, or clinical purpose. | New validation plan, external/local validation where feasible, privacy/bias review, deployment decision, enhanced monitoring. |
| G5 - Emergency safety correction | Confirmed defect with material potential for harm. | Immediate containment/disablement, incident process, controlled hotfix, retrospective full validation and CAPA. |

# 7. Clinical Rule Governance

Create a change request with exact current rule, proposed rule, patient population, workflow impact, and reason.

Attach authoritative evidence and record publication date, jurisdiction, applicability, and uncertainty.

Review whether the rule belongs in deterministic logic, recommendation text, escalation logic, or manual clinical workflow.

Define data field, allowed values, units, missing-data behavior, precedence, explanation wording, and test cases.

Review conflicts with all existing rules and with ML features.

Approve through named clinical and technical reviewers.

Assign immutable rule-set version and effective date.

Test positive, negative, boundary, missing, conflicting, and historical scenarios.

Deploy with release note, training/communication, rollback plan, and monitoring.

Retain retired rules for audit; never overwrite past assessment provenance.

# 8. Machine Learning Governance

| Domain | Required control |
| --- | --- |
| Intended use | Document what the RF predicts, for whom, from which inputs, in which workflow, and what action it may influence. |
| Dataset provenance | Source, collection period, inclusion/exclusion, consent/legal basis, labels, representativeness, missingness, and transformations. |
| Data separation | Prevent leakage among training, tuning, and test data; preserve patient-level separation when applicable. |
| Feature governance | Version feature names, definitions, units, encoding, allowable ranges, and Laravel-to-Python mapping. |
| Label governance | Define target truth, who assigned it, timing, ambiguity, and known limitations. |
| Performance | Report sensitivity, specificity, predictive values, discrimination, calibration where appropriate, and uncertainty with sample sizes. |
| Subgroups | Evaluate clinically and operationally relevant subgroups where data permit; document insufficient sample sizes. |
| External/local validation | Test beyond the training sample before claiming generalization; local validation is required for real clinic deployment. |
| Human factors | Evaluate whether users understand ML limitations and can independently review the basis of the recommendation. |
| Model registry | Store model ID, hash, algorithm, library versions, training data version, feature schema, validation report, owner, status. |
| Deployment | Frozen approved artifact only; production shall not retrain itself. |
| Monitoring | Track input drift, output rate, failures, calibration/performance when outcomes exist, overrides, and subgroup patterns. |
| Retraining | Trigger a new governed development cycle, not an automatic update. |
| Retirement | Disable and retain artifacts/evidence; preserve historical assessments linked to the retired version. |

Important ML limitation The Random Forest output is decision-support evidence, not a guaranteed patient probability. Feature importance or SHAP values explain contribution patterns; they do not prove causal effect, model correctness, or clinical certainty.

# 9. Version and Configuration Governance

| Versioned object | Minimum retained metadata |
| --- | --- |
| Clinical knowledge base | Sources, review date, owner, applicability, superseded items. |
| Rule set | Rule IDs, thresholds, precedence, test set, approvers, effective/retirement dates. |
| Escalation policy | E0-E4 mappings, urgent/emergency boundaries, referral policy version. |
| ML model | Artifact hash, data/feature/preprocessing versions, metrics, limitations, approval state. |
| Explanation engine | Templates, reason codes, ordering, uncertainty/limitation wording. |
| Recommendation library | Text, target risk/escalation state, evidence/approval, language version. |
| Laravel application | Git commit/tag, package lock, environment requirements, migration state. |
| Python runtime | Python and package versions, script hash, environment manifest. |
| Database schema | Migration identifiers, backup, compatibility and rollback steps. |
| UI/report/print | Display version and consistency tests. |
| Configuration | Environment-specific settings, secrets reference, facility/referral directory version. |
| Assessment snapshot | Patient/pregnancy data values, rule/model/explanation versions, timestamp and user. |

# 10. Validation Before Release

| Validation layer | Required evidence |
| --- | --- |
| Specification review | Approved intended behavior and acceptance criteria. |
| Unit tests | Rules, thresholds, parsing, missing data, precedence, reason codes, ML validator. |
| Integration tests | Laravel, database, Python process, model artifact, audit, referral, delivered/new-pregnancy workflows. |
| Clinical scenario tests | Representative, boundary, contradictory, incomplete, urgent, and refusal cases. |
| Regression tests | Previously approved outputs remain correct unless intentionally changed. |
| Data migration tests | Backup, forward migration, rollback/restore, historical record integrity. |
| Security tests | Authorization, least privilege, input validation, secrets, logs, session and dependency review. |
| Privacy review | Minimum necessary data, notice/consent basis, retention, export, breach and rights processes. |
| Usability/UAT | Authorized users correctly understand categories, urgency, limitations, actions, and failure states. |
| Performance/reliability | Timeouts, ML failures, duplicate requests, concurrency, availability, and recovery. |
| Traceability | Requirement to test to code/release evidence. |
| Release readiness | Approvals, training, backup, rollback, monitoring, contact and incident plan. |

# 11. Release, Deployment, and Rollback

Create a release package with scope, change class, risk analysis, approvals, test results, versions, known limitations, and rollback steps.

Back up application configuration and database; verify restoration capability rather than merely creating a backup file.

Deploy through a controlled account and recorded procedure; direct untracked production edits are prohibited.

Run smoke tests using non-production or approved test records.

Confirm screen, print, referral, explanation, and audit consistency.

Communicate user-visible changes and retrain users when workflow or clinical meaning changes.

Begin enhanced monitoring for material releases.

Rollback or disable the affected function when release criteria fail, patient safety may be affected, or provenance cannot be trusted.

Document deviations and complete corrective/preventive actions before normal closure.

# 12. Post-Deployment Monitoring

| Monitoring domain | Example indicators / questions |
| --- | --- |
| Clinical outputs | HIGH, LOW, INCOMPLETE and escalation distributions; abrupt changes after release. |
| Safety signals | Missed risk, wrong recommendation, delayed referral, inappropriate reassurance, emergency workflow delay. |
| Data quality | Missingness, invalid values, unit errors, duplicate records, stale records, source mismatch. |
| ML operations | Invocation failure, invalid output, latency, feature-schema mismatch, output drift. |
| Decision review | Rule vs ML disagreements, manual overrides, referral recommendations and outcomes. |
| Explainability | Missing reasons, incorrect values, inconsistent limitation text, user misunderstanding. |
| Workflow | Incomplete assessments not completed, missed follow-up, referral failure, delivered/new pregnancy linkage. |
| Equity/access | Differences in incomplete/refusal/completion patterns and barriers among relevant groups. |
| Security/privacy | Unauthorized access attempts, unusual exports, logging gaps, incidents, patch/dependency status. |
| Reliability | Uptime, error rate, backup success, restore tests, notification failure, downtime duration. |
| User feedback | Confusing messages, workarounds, alert fatigue, training needs. |
| Evidence currency | Guidelines, laws, facility policy, referral directory and model assumptions still current. |

# 13. Drift and Performance Review

| Drift type | Meaning | Response |
| --- | --- | --- |
| Data drift | Input distributions or missingness change. | Investigate workflow/population/source; validate model and rules. |
| Concept drift | Relationship between inputs and outcome changes. | Requires outcome-based review and possible redevelopment. |
| Population drift | Clinic population differs from development population. | Assess generalizability and subgroup performance. |
| Feature drift | Field definition, unit, encoding, device, or collection method changes. | Block incompatible inference; update schema through governance. |
| Label drift | Outcome definition or recording practice changes. | Revalidate target and training labels. |
| Workflow drift | Users use the system differently or create workarounds. | Human-factors review, training, redesign, audit. |
| Policy/guideline drift | Clinical or legal requirements change. | Evidence review and controlled update. |
| Performance drift | Measured accuracy/calibration/safety indicators worsen. | Contain, investigate, recalibrate/retrain/retire as justified. |
| Infrastructure drift | Libraries, OS, database, browser, or environment changes. | Compatibility/security validation and controlled release. |

# 14. Incident Management and CAPA

| Stage | Required action |
| --- | --- |
| Detection | Allow users and monitoring systems to report suspected harm, near miss, defect, privacy issue, or unexplained behavior. |
| Triage | Assess actual/potential patient impact, scope, recurrence, data exposure, and whether immediate containment is needed. |
| Containment | Disable function, revert release, switch to manual workflow, correct access, notify users, preserve evidence. |
| Clinical follow-up | Identify potentially affected patients/assessments and follow local safety policy. |
| Investigation | Reconstruct data, rules, model, explanation, code, user action, timestamps, environment, and communication. |
| Root cause | Differentiate data, design, code, model, workflow, training, governance, infrastructure, and external causes. |
| Corrective action | Fix the identified defect and affected records through authorized procedures. |
| Preventive action | Improve controls, tests, training, monitoring, documentation, architecture, or evidence review. |
| Verification | Show that CAPA is implemented and effective without creating new hazards. |
| Closure and learning | Approve closure, retain record, update risk register, and communicate lessons appropriately. |

# 15. Clinical Audit Framework

Random sample of LOW, HIGH, and INCOMPLETE assessments with oversampling of urgent, refusal, override, failed ML, and incomplete cases.

Reconstruction of patient-specific inputs, deterministic factors, ML status, explanation, recommendation, escalation, referral, and outcome.

Check whether clinical users independently reviewed the recommendation and responded appropriately.

Check missing-data completion, referral closure, delivery lock, and new-pregnancy separation.

Review screen/print consistency and patient communication documentation.

Compare actual behavior against approved versions and release date.

Record findings by severity, owner, due date, corrective action, verification, and closure.

Use audit for improvement, not to silently alter historical records.

# 16. Privacy, Security, and Data Governance

| Control area | Governance requirement |
| --- | --- |
| Lawful and transparent processing | Document purpose, lawful basis, notice/consent where applicable, and responsible organization. |
| Data minimization | Collect only fields necessary for care, governance, legal duties, and approved research. |
| Access control | Role-based least privilege, unique accounts, timely removal, privileged-access review. |
| Sensitive data | Treat maternity and health data as highly sensitive; avoid exposure in URLs, logs, screenshots, email, and test data. |
| Audit logs | Protect against ordinary alteration; log access/change events proportionately without storing unnecessary secrets. |
| Retention and disposal | Approved schedules for clinical, audit, model-development, backup, and incident records. |
| Research/model data | De-identification/pseudonymization, approved access, data-use limits, secure storage and destruction. |
| Security maintenance | Patch management, dependency review, secret management, encryption, backups, restore tests, vulnerability response. |
| Data-subject rights | Process authorized requests for access, correction, objection, or other applicable rights while preserving clinical/audit integrity. |
| Breach response | Detect, contain, assess, document, notify, and improve according to Philippine privacy requirements and policy. |
| Third parties | Written responsibilities for hosting, email, support, model tools, receiving facilities, and data transfer. |
| Privacy impact assessment | Perform before real deployment and material changes involving sensitive data or automated decisions. |

# 17. Downtime and Business Continuity

| Scenario | Required continuity control |
| --- | --- |
| Laravel/web application unavailable | Use approved paper/manual care workflow; do not delay urgent action. |
| Python/model unavailable | Return visible ASSESSMENT INCOMPLETE unless deterministic HIGH controls; record failure. |
| Database unavailable | Use downtime identifiers/forms; reconcile carefully after restoration. |
| Internet/email unavailable | Use alternative communication; do not mark notification successful. |
| Power/device failure | Accessible emergency contacts, paper forms, charged communication and local contingency plan. |
| Corrupt deployment | Rollback to validated release or disable affected function. |
| Backup failure | Escalate as operational incident; restore assurance is required. |
| Cybersecurity incident | Contain access, preserve evidence, activate privacy/security response, use safe manual workflow. |
| Recovery | Validate record reconciliation, versions, audit, referrals, and unresolved actions before normal closure. |

# 18. Governance Maturity Model

| Level | Description | Evidence |
| --- | --- | --- |
| 1 - Prototype | Logic and workflow demonstrated in a controlled academic setting. | Basic specifications, code, tests, limitations. |
| 2 - Tested | Structured verification and user testing completed for defined scenarios. | Traceability, regression tests, documented defects and fixes. |
| 3 - Controlled | Named owners, formal versions, change control, release and rollback procedures. | Approved records, training, monitoring, incident process. |
| 4 - Audited | Independent periodic review, CAPA, restore tests, safety/performance monitoring. | Audit findings, closure evidence, trend reports. |
| 5 - Continuously improved | Evidence-driven updates with mature lifecycle governance and validated impact. | Sustained real-world evidence, equity review, external assurance where applicable. |

Current project position The capstone can reasonably demonstrate Level 1 and selected Level 2 controls. It should not claim Level 3-5 maturity until those controls operate in a real organization over time with qualified governance, local validation, privacy/security assurance, monitoring, and audit evidence.

# 19. Laravel and Python Implementation Mapping

| Artifact/service | Recommended implementation |
| --- | --- |
| cdss_assessments | Immutable assessment snapshot with risk, escalation, factors, ML status, versions, user, timestamp. |
| cdss_versions | Registry of rule, model, explanation, recommendation, feature schema and release versions. |
| change_requests | Proposal, class, evidence, risk, approvals, testing, release/rollback status. |
| model_registry | Artifact path/hash, feature schema, preprocessing, environment, metrics, limitations, status. |
| incident_records | Severity, affected versions/records, containment, investigation, CAPA, verification, closure. |
| audit_logs | Create/update/delete/assessment/referral/delivery/new pregnancy/access-sensitive events. |
| monitoring_events | ML failure, invalid output, latency, notification failure, schema mismatch, unusual distributions. |
| configuration | Facility scope, referral directory, thresholds only through controlled configuration/versioning. |
| deployment manifest | Git commit, composer.lock, Python requirements, migration list, environment and model hash. |
| recalculation service | Creates a new assessment; never silently overwrites the prior decision. |
| authorization policies | Clinical, administrative, technical, audit, and privacy permissions separated. |
| tests | Automated unit/integration/regression plus governed clinical scenario fixtures. |

## 19.1 Suggested governance metadata object

{
  "release_id": "CDSS-2026-08-001",
  "change_class": "G3_CLINICAL_DECISION",
  "rules_version": "RULES-1.4.0",
  "model_version": "RF-1.1.0",
  "model_hash": "sha256:...",
  "feature_schema": "FEATURES-1.0.0",
  "explanation_version": "EXPLAIN-1.2.0",
  "recommendation_version": "REC-1.3.0",
  "git_commit": "...",
  "database_migrations": ["..."],
  "approvals": ["clinical", "technical", "privacy"],
  "validation_report": "VAL-...",
  "rollback_release": "CDSS-2026-07-004",
  "status": "APPROVED | DEPLOYED | SUSPENDED | RETIRED"
}

# 20. Validation Scenarios

| Test ID | Scenario | Expected result |
| --- | --- | --- |
| GOV-01 | Developer edits HIGH threshold directly in production | Blocked/incident; controlled G3 change required. |
| GOV-02 | Typographical correction with identical meaning | G0 review and document update. |
| GOV-03 | UI color changes but meaning unchanged | G1 regression and accessibility review. |
| GOV-04 | New required field added | G2 impact, migration, UAT and rollback. |
| GOV-05 | Age threshold changed | G3 evidence and dual clinical/technical approval. |
| GOV-06 | New ML feature introduced | G4 redevelopment and validation. |
| GOV-07 | Model artifact replaced but version string unchanged | Release blocked. |
| GOV-08 | Model hash differs from registry | Inference disabled/incident. |
| GOV-09 | Python package upgrade | Compatibility, performance and regression validation. |
| GOV-10 | Database migration succeeds but rollback untested | Release blocked. |
| GOV-11 | Historical assessment recalculated after rule update | New snapshot; old result preserved. |
| GOV-12 | Retired rule deleted from audit evidence | Governance failure. |
| GOV-13 | Model retrains automatically on production data | Prohibited. |
| GOV-14 | Training/test patient leakage discovered | Model validation invalid; contain and redevelop. |
| GOV-15 | Feature order mismatch Laravel/Python | Inference blocked; schema error visible. |
| GOV-16 | ML output distribution changes sharply | Drift investigation triggered. |
| GOV-17 | HIGH rate rises after release | Clinical/technical review before assuming improvement. |
| GOV-18 | Subgroup performance cannot be estimated | Limitation documented; no unsupported fairness claim. |
| GOV-19 | No local validation for new clinic | No real deployment claim. |
| GOV-20 | User cannot see basis of recommendation | Release blocked for explainability/human review. |
| GOV-21 | Explanation reason value differs from stored input | Safety defect; contain and investigate. |
| GOV-22 | Print uses prior recommendation template | Release blocked. |
| GOV-23 | Notification failure marked successful | Defect/incident. |
| GOV-24 | Emergency action delayed by system workflow | Critical incident and CAPA. |
| GOV-25 | User reports near miss | Logged, triaged and investigated. |
| GOV-26 | Critical defect confirmed | Contain/rollback/disable and patient-impact review. |
| GOV-27 | Hotfix deployed without later validation | Incident remains open. |
| GOV-28 | CAPA completed but effectiveness unverified | Cannot close. |
| GOV-29 | Backup exists but restore fails | Continuity defect. |
| GOV-30 | Unauthorized staff views patient record | Privacy/security incident process. |
| GOV-31 | Real patient data copied to developer laptop | Prohibited unless explicitly governed and secured. |
| GOV-32 | Audit log can be edited by ordinary user | Release blocked. |
| GOV-33 | Shared accounts used | Access-control defect. |
| GOV-34 | Guideline source superseded | Evidence review/change assessment triggered. |
| GOV-35 | Referral directory outdated | Operational risk correction and version update. |
| GOV-36 | Delivered pregnancy history modified by new-pregnancy logic | Release blocked. |
| GOV-37 | Manual override frequent for one factor | Rule/workflow review signal. |
| GOV-38 | Incomplete rate persistently high | Data/workflow improvement plan. |
| GOV-39 | Users ignore alerts due to fatigue | Human-factors review and redesign. |
| GOV-40 | Audit cannot reconstruct exact model/rules | Governance failure. |
| GOV-41 | Release approvals performed by same sole developer | Separation-of-duties weakness; material release not approved. |
| GOV-42 | Privacy impact review absent before real deployment | Deployment blocked. |
| GOV-43 | Incident affects past patients | Clinical follow-up and notification per policy. |
| GOV-44 | Model retirement requested | Disable future use, preserve historical provenance. |
| GOV-45 | New pregnancy inherits old assessment version/result | Validation fails; new chain required. |
| GOV-46 | Security patch changes behavior | Regression/clinical impact review. |
| GOV-47 | Monitoring data collected without governance purpose | Minimize/remove and review privacy basis. |
| GOV-48 | System claims ISO/FDA approval without evidence | Prohibited claim. |
| GOV-49 | External audit finds unresolved severe defect | Suspend affected function/release. |
| GOV-50 | All evidence, versions, approvals and outcomes reconstructed | Governance acceptance passes. |

# 21. Governance KPIs

| Indicator | Interpretation |
| --- | --- |
| Percentage of material releases with complete approval and validation package | Change-control compliance. |
| Critical defects escaping to production | Safety and validation effectiveness. |
| Mean time to contain and resolve incidents | Operational response capability. |
| Open CAPA by severity and age | Governance backlog/risk. |
| Backup success and verified restore success | Continuity assurance. |
| Assessments with complete provenance | Auditability. |
| ML invocation/invalid-output rate | Integration reliability. |
| Explanation completeness and consistency rate | Independent review support. |
| Incomplete assessment rate and resolution time | Data/workflow quality. |
| Referral recommendation/acceptance/completion/refusal patterns | Clinical continuity and barriers. |
| Override frequency and reason | Potential rule/model/workflow mismatch. |
| Post-release HIGH/LOW/INCOMPLETE distribution change | Release/drift signal. |
| Audit completion and finding closure rate | Quality-system effectiveness. |
| Training completion and competency results | User readiness. |
| Privacy/security incidents and access-review completion | Information governance. |
| Evidence review overdue items | Knowledge-base currency. |
| Subgroup monitoring coverage and unresolved disparities | Equity governance. |
| Downtime events that delay urgent care | Must be zero; any event requires review. |

# 22. Panel Defense Questions and Model Answers

Q: Why does a capstone need governance?

A: Because clinical logic can become unsafe through outdated evidence, coding changes, model drift, poor data, misuse, or undocumented deployment even when the original prototype worked.

Q: Are you claiming ISO certification or FDA approval?

A: No. We use selected principles as a design reference and explicitly state that the prototype is not certified or cleared.

Q: Who may change a clinical rule?

A: A developer may implement it, but a material rule change requires documented evidence, clinical review, technical review, testing, approval, versioning, and monitoring.

Q: Can your Random Forest learn continuously?

A: No. The approved production artifact is frozen. Retraining creates a new governed model version.

Q: How do you prevent history from changing after updates?

A: Each assessment stores its data snapshot and exact rule/model/explanation versions; recalculation creates a new record.

Q: What is model drift?

A: A change in inputs, population, outcomes, feature definitions, workflow, or measured performance that may make the model less valid.

Q: What if the model fails?

A: The system displays failure/incomplete status and uses deterministic HIGH precedence; it never silently invents a result.

Q: How do you investigate a wrong recommendation?

A: Contain the risk, preserve evidence, reconstruct the entire decision chain, identify root cause, implement CAPA, verify effectiveness, and review affected patients according to policy.

Q: What makes a release safe?

A: Not one test, but approved requirements, risk analysis, multi-layer validation, traceability, backup/rollback, user readiness, and post-release monitoring.

Q: Why separate clinical and technical approval?

A: A clinically correct idea can be implemented incorrectly, and technically correct code can encode an unsafe clinical rule.

Q: What is the current governance maturity?

A: Prototype with selected tested controls; not a mature audited production governance system.

Q: How is privacy governed?

A: Through purpose limitation, minimum necessary data, role-based access, security, audit, retention, rights handling, breach response, and privacy impact review.

Q: What is the role of explainability in governance?

A: It lets users and auditors verify patient-specific reasons and detect mismatches; it is also versioned and tested.

Q: How will you know when to update the model?

A: Through evidence review, drift/performance monitoring, safety incidents, subgroup findings, workflow changes, and intended-use changes, followed by a new validation cycle.

Q: Can a model update be deployed because accuracy increased?

A: Not automatically. The metric, dataset, clinical trade-offs, calibration, subgroups, workflow effects, explainability, privacy, and external/local validity must be reviewed.

Q: What happens during downtime?

A: Clinical and emergency care continue through approved manual processes; later reconciliation is controlled and audited.

# 23. Final Authoritative Governance Specification

Approved governance statement The maternity CDSS shall be governed as an integrated clinical-technical system whose intended use, evidence, deterministic rules, escalation policy, ML model, feature schema, explanations, recommendations, Laravel/Python code, database schema, configuration, user interface, reports, access controls, and operational procedures are subject to named ownership, proportional change control, immutable versioning, documented validation, approval, controlled release, rollback, monitoring, audit, incident management, privacy and security controls, and continuous improvement. No material clinical or model change shall be made through an undocumented production edit or approved solely by its implementer. The deployed Random Forest shall be a frozen approved artifact and shall not learn automatically from production data. Each assessment shall preserve the patient/pregnancy data snapshot and exact versions used so that later changes do not rewrite historical clinical truth. Real-world deployment shall require local clinical and workflow validation, privacy and security assessment, user training, referral and downtime readiness, and confirmation of applicable legal and regulatory obligations. Failures, uncertainty, data gaps, drift, overrides, incidents, and limitations shall remain visible. Patient safety concerns shall trigger containment, investigation, corrective and preventive action, effectiveness verification, and review of affected records. The project shall make no certification, clearance, or readiness claim that exceeds its evidence. Improvement shall occur through a closed, evidence-based lifecycle of review, controlled change, revalidation, redeployment, monitoring, and audit while preserving human professional authority and accountability.

# 24. References

Official and primary sources are prioritized. Accessed July 2026. URLs are clickable.

[1] World Health Organization. Ethics and governance of artificial intelligence for health. 2021. https://www.who.int/publications/i/item/9789240029200

[2] World Health Organization. Regulatory considerations on artificial intelligence for health. 2023. https://www.who.int/publications/i/item/9789240078871

[3] World Health Organization. SMART Guidelines. Current programme. https://smart.who.int/

[4] World Health Organization. Digital Adaptation Kit for Antenatal Care. 2021. https://www.who.int/publications/i/item/9789240020306

[5] U.S. Food and Drug Administration. Clinical Decision Support Software: Guidance for Industry and FDA Staff. 2026. https://www.fda.gov/regulatory-information/search-fda-guidance-documents/clinical-decision-support-software

[6] National Institute for Health and Care Excellence. Evidence standards framework for digital health technologies. 2018; updated 2022. https://www.nice.org.uk/corporate/ecd7

[7] International Medical Device Regulators Forum. Software as a Medical Device: Clinical Evaluation. 2017. https://www.imdrf.org/documents/software-medical-device-samd-clinical-evaluation

[8] International Organization for Standardization. ISO 14971:2019 Medical devices - Application of risk management to medical devices. 2019; confirmed 2025. https://www.iso.org/standard/72704.html

[9] International Organization for Standardization. ISO 13485:2016 Medical devices - Quality management systems - Requirements for regulatory purposes. 2016. https://www.iso.org/standard/59752.html

[10] National Privacy Commission, Philippines. Implementing Rules and Regulations of the Data Privacy Act of 2012. 2016. https://privacy.gov.ph/implementing-rules-regulations-data-privacy-act-2012/

[11] Department of Health, Philippines. Administrative Order No. 2007-0039: Regulation of Birthing Homes. 2007. https://elibrary.judiciary.gov.ph/thebookshelf/showdocs/10/52132

# Appendix A. Governance Release Checklist

Intended use and affected workflow identified.

Change classified G0-G5.

Clinical, technical, model, privacy, security, data, usability, and operational impact reviewed as applicable.

Evidence and approved specification attached.

Rule/model/feature/explanation/recommendation versions assigned.

Unit, integration, scenario, regression, migration, security, usability, and failure tests completed as applicable.

Historical assessment behavior and auditability verified.

Screen, print, referral, and explanation consistency verified.

Approvals and separation of duties documented.

Backup and restore verified; rollback release identified.

Training and release communication completed.

Monitoring thresholds, owners, and review period defined.

Known limitations documented.

No unsupported regulatory/certification claim.

Post-release review completed and deviations/CAPA recorded.

# Appendix B. Release-Blocking Governance Defects

| Defect | Reason to stop release |
| --- | --- |
| Unapproved clinical threshold/model change | Patient-care behavior lacks accountable authorization. |
| No immutable rule/model version | Historical decisions cannot be reconstructed. |
| Model artifact/hash not verified | Unknown code may make clinical predictions. |
| Feature schema mismatch | Inputs may be interpreted incorrectly. |
| Regression or clinical scenario tests fail | Known unsafe/incorrect behavior remains. |
| No rollback or unverified restore | Defect may not be containable. |
| ML failure is hidden | Users may trust a nonexistent result. |
| Explanation disagrees with decision/input | Independent review is unsafe. |
| INCOMPLETE shown as reassurance | Potentially harmful false confidence. |
| Emergency workflow depends on system availability | Care may be delayed. |
| Ordinary user can alter audit/history | Evidence integrity is lost. |
| Privacy impact/security review missing for real deployment | Sensitive health data risk is unassessed. |
| Same sole person authors and approves material change | No meaningful independent control. |
| Historical records overwritten on recalculation | Clinical truth and accountability are destroyed. |
| Production model retrains automatically | Unvalidated behavior change. |
| Unsupported FDA/ISO/DOH approval claim | Misrepresentation of evidence and status. |